TERMS OF REFERENCE

Call for Expression of Interest for Architectural Design of National Youth Center for Innovation (NYC4I)

Background

Kathmandu University is working in conjunction with National Youth Council in building National Incubation center at Aarubhari chaur, Namobuddha municipality that will house at least 15 different business at a time. In this regard Directorate of Research, Development and Innovation of Kathmandu University call for architectural and 3D design from the engineering firms in order to achieve following objectives:

Objective

- Design the future premise of national incubation and innovation center with open working space building concept

- Provide space for mechanical and electronic Laboratory  equipments

- Provide space for multistoried business incubation with co-working areas that can house up to 15 different startups and a separate administrative section with meeting rooms and hall

- Provide for reception and administrative space

- Provide for security house

- Ensure low carbon footprint

- Ensure use of sustainable material and pre-fab

- Plan for proper sanitation

- Design in-house pantry

- Re-innovate and bring into use the currently dilapidated school building

- Protect the pond, temple and local environment within the appropriated land

- Land demarcation of the perimeter

Main Deliverables

- Analysis of land suitability and detail geomatic survey

- Site plans/network plans with proposed design and drawing of the final premise design in 1: 500 scales.

- Engineering design, cost estimate and investment plan of the same.

- Detail working drawing (1:100)  and details in 1:50 or in better scale

- 3D design of the premise

- Procurement plan, Bid Documents and other Procurement Documents for procurement of works/ goods and supervision consultants.

- Operation and Maintenance Plan

- Social and Cultural Safeguard Measures

- Environmental and Disaster Management Plan

- Draft Feasibility Study Report

- Final Feasibility Study Report

Qualifications of the Consulting Firm

The Consulting firm must be legally registered/recognized/competent engineering firm registered in VAT. The consulting firm shall have prior experience in preparing master plan for knowledge centers. The team shall consist of experts with relevant knowledge and experience in the similar fields and assignment

Time Line

- Site visit and preliminary draft– May 31, 2021

- Final Deliverable- June 25, 2021

Deadline

Interested firms are requested to submit the detail proposal containing total estimated budget, accompanied by application letter in official letter head and VAT registration certificate to RDI of  KU by May 20,2021. If you have any further queries please contact at research@ku.edu.np